## Slide 1: Project Wilbur – UAT 3 Processes, Systems

## Slide 2: UAT 3
Assumptions
Billing and reimbursement transactions will be executed in the BRIM UAT 3 Landscape with production data
Where possible we will connect to Production Legacy systems. Details can be found in the integration tracker.
BRIM will not be a production system but will be configured and integrated like a production system
The production execution will provide billing and reimbursement results that can be used to validate results with the output from legacy MF systems (USA Billing, Service Billing, Reimbursements)
The most recent (P40) master data (BP, CA, CH, Materials, Finance) will be available in the UAT 3 system
Financial transactions results/postings (GL, Invoices, Payments) will not be sent back to any legacy production system, including TCCC S4
The BRIM billing and reimbursement results will be validated by Financial Services team members with support from IT

## Slide 3: UAT 3 in BRIM
BRIM UAT 3 system data prerequisites prior to start of execution
Production Master data
  Business Partner from TCCC S4 X40 loaded
  Contract Account from TCCC S4 X40 loaded
  Customer Hierarchy from TCCC S4 X40 loaded
  Material Masters from TCCC S4 X40 loaded
  Pricing data from TCCC S4 X40 loaded
  Finance master data (PC, CC, GL) – TCCC MDG P45
  Bank Master Data – TCCC S4 X40
BRIM data
  Master Agreements – Templates with data provided by FS team
  Subscription contracts – Created after fund validation by FS Team
  Manual future deductions – Data provided by FS team for the upload. May have to load invoice deductions from MF
  Advanced scorecard payout data- Data provided by MF team for upload
  Free call and labor credit – Data provided by FS team for upload
  SD Pricing and BRIM Billing pricing – Data provided by FS team for upload
  AR – Aged – FICA – Data to be migrated from TCCC S4 Pre-Prod X40
  Financial service to complete KOAR COA template for KOAR load. This must be similar as Production
  KOAR BP data sent to KOAR from BRIM once BP’s are loaded
  KOAR Data – Data to be loaded from KOAR production like with Prod Data

## Slide 4: UAT 3 BRIM
Business Process Scope - Billing
Business Process | In Scope? | Comment
Service Billing | Yes | Send Prod. Orders Thirsty
Equipment Lease Billing | Yes | Send Prod. Orders JDE
Equipment Sale Billing | Yes | Back feed to JDE is Out of Scope for JDE Prod
Parts Billing only | Yes | Prod. Data (no Supplier payment or COGS back feed)
Sweetener Billing | No | IDOC’s simulated. These will be production IDOC data
Supply Chain Billing | No | Tested in UAT
Miscellaneous Billing | No | Tested in UAT
Agency Fee (Payments) | Yes | Use data from TD Prod
Program Fees | Yes | Prod. Orders from JDE
Warranty | Yes | Only like McBilling / Thirsty
  Comparing invoices Service, Lease, Equipment sale
  Comparing invoice line items
  Validate program fees
  Invoice calculations with MA
  Agency volume and Payments
  GL mapping - postings
  Validate Tax calculation
What are we validating?

## Slide 5: UAT 3 BRIM
Business Process Scope - Reimbursement
Business Process | In Scope? | Comment
Fixed Fund | Yes | Set up in MA
Variable Fund | Yes | Set up in MA
Growth Fund | Yes | Set up in MA
Advance Fund and Reconciliation | Yes | Scorecard Process ?
Manual Fund | No | No comparison
Scorecard Processing | Yes | Prod. Volume Data from TD
Deduction Processing (incl. open manual future deductions) | Yes | File load provided by FS Open aged AR migration
2023 Advance upload | No | H1 advances?
RAP Scorecard (fast track) | No | Tested in UAT
On demand, supplemental and prior period score card | Yes | Prod. Volume data from TD
MF Open Scorecard migration | No | N/A
  Advanced Funds
  Reconciliation results (Shortfall / Overage)
  Arrears Funds
  Deductions
  Aged A/R
  Volume for reimbursements
  Outlet Details Export
  Fund to GL mapping
  Account team validations
  COA level validation
  Reporting
What are we validating?

## Slide 6: UAT 3 in BRIM
Business Process Scope – FICA (AP/AR)
Business Process | In Scope? | Comment
Inbound and outbound payment processing | No | Tested in UAT
AR Validation (GL) | Yes | FS to confirm financial account posting in BRIM
Reimbursement posting validation (GL) | Yes | FS to confirm financial account posting in BRIM
PLUS customer P&L | Yes | Financial data sent to Plus QA
  AR Migration
  GL Postings
  Open AR generated thru billing
  Open AP generated thru reimbursements
  Plus data feed
What are we validating?

## Slide 7: UAT 3 in BRIM
Systems in Scope - Reimbursement

## Slide 8: Appendix

## Slide 9: Billing - External systems setup preparation and execution
JDE Inbound to BRIM (Equipment Lease, Program Fee, Sale Billing )
JDE Triggers Material Master Data (Place the feed file on Azure BLOB for CM input)
Equipment Lease/Program Fee, Equipment Sale jobs will be executed (daily or on need basis) in Production
JDE IT will place the generated feed files on Azure BLOB for CM input
JDE Equipment Sales Back feed is Out of Scope (no updates will be processed from BRIM to JDE Production)
Business to validate the Lease Invoice generated with MF Lease Invoice (FLB)
Business to validate Sale Invoice with MF Sale Invoice (USA Billing)
JDE & MF IT provide the required screenshots of data from Production files for validation/reconciliation
Note: Equipment Lease and Program Fee invoice comparison between FLB, P08 and BRIM. Manual comparison using USA billing, P08, FLB reports in excel. Use PBI BRIM reports for billing. Equipment sales will have no comparison.
Thirsty Inbound to BRIM (Service Billing)
'thirsty' parallel processing full copy sandbox refreshed with Production data will be available by 1st week of Jan 2023
CM pulls the WO information for Service Billing, Parts Billing
CM updates the WO information back to 'thirsty'
No integrations/connections will be established (PP sandbox will be a standalone application) with exception of CM
Business can access, review the data
'thirsty' IT can provide screenshots of data from Production file for validation/reconciliation
Note: Service billing invoice comparison between Thirsty and BRIM. Manual comparison. Will use PBI BRIM reports for billing.

## Slide 10: Billing - External systems setup preparation and execution
Sweetener Inbound to BRIM (Sweetener Billing)
Simulate Production IDOC’s in T48 for ingestion into BRIM
IT Team will coordinate with current support team of T48 and ensure idocs are processed in BRIM.
Business Team can access, review the data after invoicing just like UAT
Note: Not a full E2E process and simulation done in T48 (test). Manual comparison with USA Billing invoices.
DXPE Inbound to BRIM (Parts Billing)
DXPE will place production parts order file on Azure BLOB.
IT will validate the parts order file received from DXPE and ensure they are processed for invoicing.
Business to validate & compare the Parts Billing Invoice/AR generated in BRIM vs Neterprise mainframe solution
Note: Parts billing invoice comparison between Neterprise MF/ USA billing and BRIM. Manual comparison.
Warranty processing in BRIM (Warranty Claims)
??
??
Note: Warranty process in BRIM to be manually compared with McBilling

## Slide 11: Billing - External systems setup preparation and execution
Teradata Inbound to BRIM (Agency Fee Payments)
Teradata QA will be refreshed with Production data Jan 8th, 2023
BRIM Pre-Prod through CM/NAS Mount and pull the required volume data from Teradata QA for agency Fee
Daily agency delivered volume processed by BRIM
Business to validate & compare the agency fee payment calculation in BRIM vs mainframe solution
Note: Manual comparison. Legacy payments report with BRIM PBI report
Billtrust Outbound from BRIM (Invoices)
Billing invoices generated as part of parallel processing testing will be sent to Bill Trust UAT system.
Business will review the invoice correspondence output generated from BRIM system.
Note: Will do a manual comparison for some key customers (Billtrust Portal UAT and PROD)
Opentext Outbound from BRIM (Invoices)
Billing invoices generated for EDI scenario in parallel processing testing will be sent to OpenText UAT system.
Business will validate the invoice correspondence output generated from BRIM system in Lens.
Note: Will do manual comparison for some key customers. (Lens UAT and Lens PROD)

## Slide 12: Reimbursement - External systems setup preparation and execution
Teradata Inbound to BRIM (volume data for Scorecards)
Teradata QA will be refreshed with Production data Jan 8th, 2023
BRIM Pre-Prod through CM/NAS Mount and pull the required volume data from Teradata QA for reimbursement.
IT will initiate Q4 volume pull request for reimbursement customers which are in scope for parallel processing.
      The Q4 volume pull includes all the required frequencies (annual, semi-annual, quarterly, monthly) and will comprise data as per the following:
          Annual: Full year 2022
          Semi-annual: H2 2022
          Quarterly: Q4 2022
          Monthly: Oct 2022, Nov 2022, Dec 2022
IT will generate Q4 scorecard for parallel processing reimbursement customers
Business to validate & compare the reimbursement & agency fee calculation in BRIM vs mainframe solution
Note: Scorecard MF and BRIM comparison. Manual comparison and we will explore ways to extract and automate in PBI

## Slide 13: Reimbursement - External systems setup preparation and execution
​​KOAR/BRIM - Inbound/Outbound​ (COA to drive approval process for Scorecard)
IT team will coordinate with KOAR team to send BP sales hierarchy & cost center data of parallel processing customers.
Business will coordinate with KOAR team to fill up COA approval template for various reimbursement approval scenarios.
IT will coordinate with KOAR team to load the reimbursement COA approval hierarchies in KOAR and download the data in BRIM.
Note: There is no expectation for business to perform a comparison of KOAR. This is a setup activity.
Deductions Inbound​ to BRIM (Deduction upload from file)
IT team will coordinate with mainframe support team to get the existing Q4 2022 open deduction data file.
IT team will load the deduction data into BRIM system.
Business team will validate the open deduction data before scorecard generation.
Note: Manual comparison. BRIM report in PBI compared to upload file

## Slide 14: Reimbursement - External systems setup preparation and execution
Advances Inbound​ to BRIM (Advance upload from file)
IT team will coordinate with FS team to get the advances for 2022 into an excel
IT team will load the advances data file into BRIM system creating BIT’s
Business team will validate the advances before scorecard generation.
Note: Manual comparison. BRIM report in PBI compared to upload file
Financial postings outbound from BRIM (Financial data extract from BRIM)
IT PLUS team will extract FICA financial transactions from BRIM
IT PLUS team will transform the data in FDW for PLUS. PLUS will upload the data from FDW.
PLUS users will compare results in PLUS with data extract report from BRIM
Note: Manual comparison. BRIM PBI report compared to PLUS reports
Z40 AR Inbound to BRIM (Conversion for Reimbursements)
IT will execute the conversion programs in Z40 to push open AR into BRIM FICA
Business team will validate the $ open AR in Z40 matches open AR in BRIM
IT team will validate converted data review all errored-out migration records and ensure they are reprocessed
Note: Open AR comparison between Z40 and BRIM. Manual comparison using SAP AR reports and show open aged AR in BRIM report

## Slide 15: BRIM Disaster Recovery Plan
April 14, 2023

## Slide 16: Limitations
The plan is to exercise test with the SP0 (Production) environment
We will not start loading data into SP0 until early April
We will not complete the data loads until June
We will not have transactional data in SP0 until go-live weekend
DR will be scheduled ~45 days before go-live
We will not be able to activate the interfaces

## Slide 17: Plan
To execute DR in Production after master data loads.
Failover will be in a temporary DR location in the Mid West we are currently in the East
  How will it be Sized
  How will the infra be configured based on Sizing (S4 app, S4 dB, size for each)
Test execution and validation will occur over a 2-day window, Saturday - Sunday
Test
  Master data table records counts
  Configuration is correct
  Access with Domain
Target dates ~45 days before go-live